📄 TEJNAVI STUDIO — WEBSITE MVP DOCUMENTATION

Prepared for: Internal Team Meeting
Date: 20 February 2026
Project: Tejnavi Studio Official Website (MVP Version)

🎯 PROJECT OVERVIEW

Company Name: Tejnavi Studio
Tagline: Custom Tech Solutions for Every Sector and Industry

Website Objective:
Create a bold, fully animated, world-class portfolio website that showcases Tejnavi Studio's services, past projects, and provides an automated quotation system for potential clients.

💾 DATABASE DECISION: SUPABASE

📄 WEBSITE PAGES & STRUCTURE

1. Home Page 🏠

Purpose: First impression, showcase everything at a glance

Sections:

- Hero Section (3D animated background, bold tagline, CTA buttons)

- Services Marquee (scrolling animation)

- Featured Services Grid (animated cards)

- Stats Counter (Projects delivered, Clients served, Industries covered)

- Featured Portfolio Projects (filterable)

- Why Choose Tejnavi? (differentiators)

- Client Testimonials (carousel)

- Final CTA Banner

2. Services Pages 🛠️

Purpose: Detailed information about each service

Structure:

- Separate dedicated page for EACH service (8 pages total)

- Each page includes:

  - What we offer

  - How we deliver

  - Technologies we use

  - Related case studies

  - "Get a Quote" CTA

3. Portfolio / Projects Page 💼

Purpose: Showcase our past work

Features:

- Filter by category (Web, App, SaaS, CRM, Shopify, etc.)

- Project cards with hover animations

- Click to open detailed case study page

- Each case study includes:

  - Client problem statement

  - Our solution approach

  - Technologies used

  - Results achieved

  - Screenshots/visuals

  - Live link (if applicable)

4. Get a Quote Page 💰 ⭐ (MOST IMPORTANT)

Purpose: Automated pricing calculator + lead generation

How It Works:

- Client selects Service Type (Website, App, SaaS, etc.)

- Sub-options appear based on selection

- Client selects Industry (E-commerce, Healthcare, Education, etc.)

- Client selects Required Features (checkboxes):

  - User Login System

  - Payment Gateway Integration

  - Admin Panel

  - Custom Dashboard

  - Mobile Responsive

  - API Integration

  - etc.

- Client selects Timeline (Rush / Standard / Relaxed)

- Live price estimate updates as they make selections

- Final form submission:

  - Quote saved in database

  - Email sent to client with estimate

  - Notification sent to our admin panel

  - Follow-up automation

This page will be our biggest lead generator!

5. About Page 👥

Purpose: Build trust and credibility

Sections:

- Company story and mission

- Team members (with animated cards)

- Our values and culture

- Tech stack showcase (animated logo marquee)

- Industries we serve

6. Contact Page 📞

Purpose: Easy communication channel

Features:

- Animated contact form (Name, Email, Phone, Service Interest, Message)

- Submission triggers:

  - Data saved in database

  - Auto-reply email to client

  - Notification to admin

- WhatsApp direct link

- Social media links

- Office location (optional)

7. Blog / Resources 📝 (Optional for MVP)

Purpose: SEO boost and thought leadership

Features:

- Articles on tech trends

- Case study deep-dives

- How we solve industry problems

- Easy to publish via Sanity CMS

8. Admin Dashboard 🔐 (Internal Use Only)

Purpose: Manage website content and view leads

Protected Route: /admin (password-protected)

Features:

- View all quote requests (with client details + budget estimate)

- Manage portfolio projects (add/edit/delete)

- View contact form submissions

- Basic analytics (page visits, popular services)

- Upload images to Supabase Storage

✨ ANIMATION & DESIGN STRATEGY

Goal: Website should feel premium, modern, and unique — not like a template.

Animation Layers:

- GSAP + ScrollTrigger

  - Section reveals as you scroll

  - Parallax effects

  - Text animations (split text effects)

  - Counter animations (numbers counting up)

  - Timeline-based complex animations

- Framer Motion

  - Page transitions (smooth fade/slide between pages)

  - Button hover effects

  - Modal/popup animations

  - Card entrance animations

- Three.js / React Three Fiber

  - 3D animated hero background (particles, geometric shapes, or interactive globe)

  - WebGL-powered visual effects

- Lenis

  - Smooth momentum-based scrolling throughout entire site

  - Gives a premium "Apple-like" feel

- CSS Animations

  - Gradient shifts

  - Glowing effects on CTAs

  - Marquee scrolling text

Design Philosophy:

- Dark mode by default (modern, premium feel)

- Bold typography

- Generous white space

- Micro-interactions everywhere (hover states, button clicks)

- Custom cursor effect (optional but impressive)

🔄 PROJECT WORKFLOW & PHASES

Phase 1: Foundation & Design

Tasks:

- Design system setup (colors, typography, spacing)

- Supabase project setup (database + storage buckets)

- Next.js project initialization with TypeScript + Tailwind

- Install animation libraries (GSAP, Framer Motion, Three.js)

- Create reusable UI components (buttons, cards, forms)

- Build responsive Navbar & Footer

- Home page development (all sections)

- Services pages (all 8 service pages)

Deliverable: Home page + Services pages fully functional and animated

Phase 2: Portfolio & Quote System

Tasks:

- Portfolio page layout with filtering

- Individual project case study pages

- Supabase integration for fetching projects

- Quote calculator development:

  - Dynamic form with conditional fields

  - Real-time price calculation logic

  - Supabase database integration

  - Email sending setup (quote confirmation)

- Admin dashboard — "Quotes" section

Deliverable: Portfolio showcase + Automated quote system working

Phase 3: Additional Pages & Admin Panel

Tasks:

- About page (team section, company story)

- Contact page with working form

- Email integration (Resend API or similar)

- Admin dashboard development:

  - Authentication (login/logout)

  - View all quotes

  - Manage projects (CRUD operations)

  - View contact submissions

  - File upload to Supabase Storage

- Blog setup with Sanity CMS (optional)

Deliverable: All pages complete + Admin panel functional

Phase 4: Polish, SEO & Deployment

Tasks:

- Animation polish and performance optimization

- Mobile responsiveness testing (all screen sizes)

- SEO setup:

  - Meta tags for all pages

  - Open Graph images

  - Sitemap generation

  - robots.txt

- Performance optimization:

  - Image optimization (Next.js Image component)

  - Code splitting

  - Lazy loading

- Cross-browser testing (Chrome, Safari, Firefox, Edge)

- Final content addition (real text, images, projects)

- Deployment:

  - Frontend: Vercel (automatic deployments)

  - Database: Supabase (already cloud-hosted)

- Domain setup and SSL certificate

- Analytics integration (Google Analytics or Vercel Analytics)

Deliverable: Fully polished, deployed, live website

📊 ADDITIONAL FEATURES (Unique Differentiators)

These features will make Tejnavi Studio stand out from typical agency websites:

- "Build Your Product" Interactive Wizard — Step-by-step flow on homepage where visitors visualize building their product with us

- Industry Selector on Homepage — Visitor selects their industry → relevant case studies show up

- WhatsApp Chat Widget — Floating button for instant queries (very effective in Indian market)

- Dark Mode Toggle — Let users switch between dark/light themes (dark by default)

- Custom Loading Animation — Branded preloader with Tejnavi Studio logo

- Custom Cursor Effect — Animated cursor that follows mouse (very popular in premium agency sites)

- Floating "Get Quote" Button — Always visible on scroll for easy access

- Project Filter Animations — Smooth transitions when filtering portfolio items

- Testimonial Video Integration — Option to add video testimonials (stored in Supabase)

- Download Portfolio PDF — Auto-generate and download company portfolio as PDF

## 💰 ESTIMATED TIMELINE & RESOURCE ALLOCATION

Total Duration: 3 weeks (25 days)

Team Required:

- 2 Full-Stack Developer (Next.js + Supabase)

- 1 UI Designer (for design system and assets)

- 1 Content Writer (for copywriting and service descriptions)

Development Breakdown:

- Frontend Development: 60%

- Backend Development: 20%

- Animation Implementation: 15%

- Testing & Deployment: 5%

🔒 SECURITY & BEST PRACTICES

Implementation Standards:

- Authentication: Secure admin panel with hashed passwords

- Data Protection: Row-level security policies in Supabase

- API Security: Rate limiting on quote submissions (prevent spam)

- File Upload: Validation for file types and sizes

- HTTPS: SSL certificate for secure connections

- Environment Variables: All API keys stored securely (not in code)

- GDPR Compliance: Privacy policy and cookie consent (if required)

Prepared By: Saad

For: Tejnavi Studio